
**CASUAL JOBS DATABASE V.1**

**Project Diary**



**To:**

**Project Team:**

Supun Chandra Malimage – Project Manager

Kalaivani Ilango – Team Member

Ruban Ravi Sebastian – Team Member

Clement Sudhakar Swarnappa  
*Senior Academic Staff Member*

School of Information Technology   
DDI: +64 4 830 3130   
Email: clement.sudhakar@weltec.ac.nz  
URL: www.weltec.ac.nz  
Post: Private Bag 39803, Lower Hutt 5045  
Wellington, New Zealand

A close up of a sign

Description automatically generated

|  |  |  |  |
| --- | --- | --- | --- |
| **Week 1** | | | |
| **Task** | **Person responsible** | **Target date** | **Result of work** |
| Project identification and analysis | Supun, Kalaivani, Ruban | 13 July | Task successfully completed |
| Assign team members | Supun, Kalaivani, Ruban | 14 July | Success |
| Gather and organize requirements | Supun, Kalaivani, Ruban | 16 July | Done |

|  |  |  |  |
| --- | --- | --- | --- |
| **WEEK 2** | | | |
| **Task** | **Person responsible** | **Target date** | **Result of work** |
| Documents preparation | Supun, Kalaivani, Ruban | 22 July | Successful |
| Project proposal preparation | Supun, Kalaivani, Ruban | 25 July | Still in progress |

|  |  |  |  |
| --- | --- | --- | --- |
| **WEEK 3** | | | |
| **Task** | **Person responsible** | **Target date** | **Result of work** |
| Preparation of Gantt chart | Supun | 28 July | Task successfully completed |
| Research on matching algorithm for app | Supun | 30 July | Success |
| Research on other websites for preparing questionnaires for the application | Ruban | 31 July | Came out with new questionnaires for database development |
| Preparation of RACI chart, deliverables for the proposal | Kalaivani | 1 August | Task done |

|  |  |  |  |
| --- | --- | --- | --- |
| **WEEK 4** | | | |
| **Task** | **Person responsible** | **Target date** | **Result of work** |
| Correction in Proposal | Supun, Kalaivani, Ruban | 5 August | Task successfully completed |
| Installation of software | Supun, Kalaivani, Ruban | 6 July | Success |

|  |  |  |  |
| --- | --- | --- | --- |
| **WEEK 5** | | | |
| **Task** | **Person responsible** | **Target date** | **Result of work** |
| Completing pending tasks in proposal | Supun, Kalaivani, Ruban | 12 August | Still in progress |
| Study on Bootstrap for the Front-end development | Ruban | 14 August | Completed studying the course |
| Study on jQuery for the Front-end development | Kalaivani | 14 August | Done |

|  |  |  |  |
| --- | --- | --- | --- |
| **WEEK 6** | | | |
| **Task** | **Person responsible** | **Target date** | **Result of work** |
| Preparing questionnaire by comparing other websites | Supun, Kalaivani, Ruban | 17August | Task successfully completed |
| Sitemap | Supun | 20 August | Task over |
| Client approval form | Ruban | 21 August | Still in progress |

|  |  |  |  |
| --- | --- | --- | --- |
| **Week 7** | | | |
| **Task** | **Person responsible** | **Target date** | **Result of work** |
| Corrections in Gannt chart | Supun | 25 August | Still in progress |
| Improvements in proposal | Supun, Kalaivani, Ruban | 25 August | Success |
| Wireframing | Supun, Kalaivani, Ruban | 26 August | Still in progress |

|  |  |  |  |
| --- | --- | --- | --- |
| **Week 8** | | | |
| **Task** | **Person responsible** | **Target date** | **Result of work** |
| Proposal and wireframe approval | Supun, Kalaivani, Ruban | 31 August | Success |
| Plan front -end components | Supun, Kalaivani, Ruban | 31 August | Still in progress |
| Use case diagram | Kalaivani | 2 September | Success |
| Front -end Design | Kalaivani, Ruban, Supun | 11 September | Still in progress |

|  |  |  |  |
| --- | --- | --- | --- |
| **Week 9** | | | |
| **Task** | **Person responsible** | **Target date** | **Result of work** |
| Design Admin panel | Supun | 7 September | Success |
| Design employer registration UI | Supun | 8 September | Success |
| Design employer profile UI | Supun | 8 September | Success |
| Design Job seeker registration | Kalaivani | 10 September | Task Done |
| Design Job seeker profile | Ruban | 11 September | Task Done |
| Reporting Structure (PDF) | Supun | 11 September | Success |

|  |  |  |  |
| --- | --- | --- | --- |
| **Week 10** | | | |
| **Task** | **Person responsible** | **Target date** | **Result of work** |
| Database design | Supun | 14 September | Done successfully |
| Homepage with Nav integration | Supun | 15 September | Task over |
| Class diagram | Supun, Ruban | 14 September | Done |
| Activity Diagram | Kalaivani | 17 September | Done |

|  |  |  |  |
| --- | --- | --- | --- |
| **Week 11** | | | |
| **Task** | **Person responsible** | **Target date** | **Result of work** |
| Back - end Development | Supun | 22 September | Success |
| User Manual | Kalaivani | 27 September | Done |
| Admin Manual | Kalaivani | 27 September | Done |
| Functional Testing | Ruban | 27 September | Done |

|  |  |  |  |
| --- | --- | --- | --- |
| **Week 12** | | | |
| **Task** | **Person responsible** | **Target date** | **Result of work** |
| Non – Functional Testing | Ruban, Kalaivani | 28 September | Tested Successfully |
| RAD Final Presentation Approval Form | Ruban | 29 September | Done |
| Ratings and Comments | Supun | 3 September | Done |

|  |  |  |  |
| --- | --- | --- | --- |
| **Week 13** | | | |
| **Task** | **Person responsible** | **Target date** | **Result of work** |
| Client Final Presentation | Kalaivani, Supun, Ruban | 5 October | Handover successful |
| Closure Report | Kalaivani, Ruban | 16 October | Still in progress |
| Individual Reports | Kalaivani, Supun, Ruban | 16 October | Still in progress |
| Progress Report | Kalaivani | 9 October | Success |

|  |  |  |  |
| --- | --- | --- | --- |
| **Week 14** | | | |
| **Task** | **Person responsible** | **Target date** | **Result of work** |
| Closure Report | Kalaivani, Ruban, Supun | 16 October | Done |
| Individual Report | Kalaivani, Ruban, Supun | 16 October | Done |